AVAL

Work Division & Responsibilities

Rayyan Ahmad Sultan  ·  Aryan Ali Khan  ·  Safwan Shakir

| ! | DEADLINE: Evaluations begin 8 May 2026. Any group may be called on any day from that date onwards. Absent groups receive zero. Working code, report, and slides must all be ready from day one of evaluations. You have approximately 3 weeks from today. Safwan unblocks Rayyan. Rayyan unblocks Aryan. Sequence matters. |
| --- | --- |

Safwan Shakir Foundation · Layers 1 & 2 · Persistence

Safwan builds everything the other two depend on. He can start immediately with zero external dependencies. His output — the domain objects and parsed datasets — is what Rayyan's engine consumes.

CLASSES TO IMPLEMENT

| ClientOrganization | ReconciliationWorkspace | MatchingConfig |
| --- | --- | --- |
| FinancialDataset | RawTransaction | RawInternalLedger |
| RawBankStatement | DocumentParser<T> | PDFBankStatementParser |
| CSVLedgerParser | DataStore | IngestionService |

ENUMS TO IMPLEMENT

| DatasetStatus | DataSourceType | TransactionType |
| --- | --- | --- |
| WorkspaceStatus |  |  |

USE CASES COVERED

•  UC1  —  Create Client Organization Profile

•  UC2  —  Ingest Client Internal Ledger

•  UC3  —  Import External Financial Data

•  UC4  —  Standardize Financial Schema

KEY NOTES

•  DocumentParser<T> is the Template Method pattern anchor. parse(), validate(), and extractRawRows() define the algorithm skeleton.

•  DataStore is the sole persistence class (Repository / DAO pattern). No other class touches JDBC directly.

•  IngestionService acts as Factory Method — it decides whether to instantiate RawInternalLedger or RawBankStatement based on DataSourceType.

•  Finish ClientOrganization, ReconciliationWorkspace, and RawTransaction first — they are dependencies for every other class in the project.

Rayyan Ahmad Sultan AI & Engine · Layer 3 · Integration Manager

Rayyan owns the intellectual core of the system — everything from a standardized transaction through to a sealed reconciliation record. He also manages project setup, the database schema, and final integration wiring.

CLASSES TO IMPLEMENT

| StandardizedTransaction | SemanticEmbedding | MatchHypothesis |
| --- | --- | --- |
| ReconciliationRecord | VectorizationEngine | LangChain4jVectorizationEngine |
| MatchingEngine | SemanticMatchingEngine | RuleBasedMatchingEngine |
| ReconciliationService |  |  |

ENUMS TO IMPLEMENT

| HypothesisStatus | MatchType |  |
| --- | --- | --- |

INTEGRATION RESPONSIBILITIES

•  Maven/Gradle project setup and module structure

•  Full package skeleton (create all packages so teammates can drop files in)

•  PostgreSQL schema DDL — every table corresponding to Layer 1–3 domain classes

•  Final integration wiring once all three streams are complete

USE CASES COVERED

•  UC5  —  Execute Semantic Vectorization

•  UC6  —  Run Probabilistic Matching Engine

•  UC7  —  Review AI-Suggested Matches (service layer)

•  UC8  —  Force Manual Reconciliation (service layer)

•  UC9  —  Perform Multi-Source Consolidation (service layer)

KEY NOTES

•  Build and fully test RuleBasedMatchingEngine before touching LangChain4jVectorizationEngine. The stub is the demo safety net — if the LLM integration is unstable on evaluation day, the entire pipeline still runs through the stub.

•  MatchingConfig holds the two critical constants: AUTO_CONFIRM_THRESHOLD = 0.95 and REVIEW_FLOOR = 0.70. These drive UC6 branching logic entirely.

•  Define your ReconciliationService method signatures before Aryan starts on ReconciliationDashboardController — that is the one interface that can block both of you if left ambiguous.

•  ReconciliationRecord.isManualOverride() and MatchType.FORCE_OVERRIDE are required by the evaluator for UC8 audit trail compliance.

Aryan Ali Khan UI & Reporting · Layer 5 · ReportService

Aryan builds the entire user-facing layer and the reporting surface. He can begin scaffolding the JavaFX controllers as soon as Safwan's domain objects exist, and wire in Rayyan's services as they become available.

CLASSES TO IMPLEMENT

| SystemUser | ReportService | AppController |
| --- | --- | --- |
| IngestionController | ReconciliationDashboardController | ReportController |

ENUMS TO IMPLEMENT

| UserRole |  |  |
| --- | --- | --- |

USE CASES COVERED

•  UC11  —  Generate Verified Reconciliation Report

•  UC12  —  Create and Maintain Verified Transaction History

•  UI wiring for UC1 through UC10 (controllers surface all use cases)

KEY NOTES

•  No business logic in any controller — every handler method must delegate to a service. Controllers are display and event routing only.

•  AppController is the Facade pattern entry point. All navigation and session state live here. Keep it lean.

•  ReconciliationDashboardController is the most complex UI class — it surfaces match hypotheses, approve/reject actions, force reconcile, and the XAI explanation. Coordinate with Rayyan on ReconciliationService method signatures before building this.

•  ReportController.showBlockingError() must handle the 'Cannot Generate: Unresolved Items' extension from UC11 — the evaluator will check extensions.

•  Login/logout is excluded from evaluation. Implement a mock session in AppController that initialises a hardcoded SystemUser with the correct role on startup.

Master Class Assignment Table

Every class in V1, its owner, its layer, and its use case coverage.

| Class / Enum | Owner | Layer | Use Cases |
| --- | --- | --- | --- |
| ClientOrganization | Safwan | Layer 1 – Core | UC1 |
| ReconciliationWorkspace | Safwan | Layer 1 – Core | UC1 |
| MatchingConfig | Safwan | Layer 1 – Core | UC6 |
| FinancialDataset (abstract) | Safwan | Layer 2 – Ingestion | UC2, UC3 |
| RawTransaction | Safwan | Layer 2 – Ingestion | UC2, UC3 |
| RawInternalLedger | Safwan | Layer 2 – Ingestion | UC2 |
| RawBankStatement | Safwan | Layer 2 – Ingestion | UC3 |
| DocumentParser<T> | Safwan | Parser Interface | UC2, UC3 |
| PDFBankStatementParser | Safwan | Parser Impl | UC3 |
| CSVLedgerParser | Safwan | Parser Impl | UC2 |
| IngestionService | Safwan | Layer 4 – Services | UC2, UC3, UC4 |
| DataStore | Safwan | Persistence | All |
| DatasetStatus (enum) | Safwan | Enums | UC2–UC4 |
| DataSourceType (enum) | Safwan | Enums | UC2, UC3 |
| TransactionType (enum) | Safwan | Enums | UC2, UC3 |
| WorkspaceStatus (enum) | Safwan | Enums | UC1 |
| StandardizedTransaction | Rayyan | Layer 3 – AI | UC4, UC5 |
| SemanticEmbedding | Rayyan | Layer 3 – AI | UC5 |
| MatchHypothesis | Rayyan | Layer 3 – AI | UC6–UC9 |
| ReconciliationRecord | Rayyan | Layer 3 – AI | UC6–UC9 |
| VectorizationEngine | Rayyan | Engine Interface | UC5 |
| LangChain4jVectorizationEngine | Rayyan | Engine Impl | UC5 |
| MatchingEngine | Rayyan | Engine Interface | UC6 |
| SemanticMatchingEngine | Rayyan | Engine Impl | UC6 |
| RuleBasedMatchingEngine | Rayyan | Engine Impl (stub) | UC6 fallback |
| ReconciliationService | Rayyan | Layer 4 – Services | UC6–UC9 |
| HypothesisStatus (enum) | Rayyan | Enums | UC6–UC9 |
| MatchType (enum) | Rayyan | Enums | UC6, UC8 |
| SystemUser | Aryan | Domain | All (auth) |
| ReportService | Aryan | Layer 4 – Services | UC11, UC12 |
| AppController | Aryan | Layer 5 – UI | All navigation |
| IngestionController | Aryan | Layer 5 – UI | UC2, UC3 |
| ReconciliationDashboardController | Aryan | Layer 5 – UI | UC6–UC9 |
| ReportController | Aryan | Layer 5 – UI | UC11, UC12 |
| UserRole (enum) | Aryan | Enums | All (auth) |

Critical Integration Handshake

There is one interface boundary in this project that can block two people simultaneously if it is not agreed on first.

| ! | Rayyan and Aryan must agree on the ReconciliationService method signatures BEFORE either writes a line of code in their respective classes. Aryan's ReconciliationDashboardController calls Rayyan's ReconciliationService. If those signatures drift, the UI and engine cannot connect. Resolve this in one conversation. Write the method signatures down. Both parties lock to them. |
| --- | --- |

Dependency build order:

•  Safwan completes Layer 1 domain classes  →  Rayyan can start Layer 3

•  Rayyan and Aryan agree on ReconciliationService signatures  →  Aryan can build ReconciliationDashboardController

•  Safwan completes DataStore  →  Rayyan can finish ReconciliationService persistence calls

•  All three streams merge  →  Rayyan wires integration