AVAL  AIRE

Frontend-to-Backend Integration Plan

Version 1.0  |  April 2026  |  AVAL Engineering

# 1. Executive Summary

This document provides a precise, phase-by-phase plan for wiring the AVAL AIRE JavaFX frontend to its Java backend. All eight UI screens are implemented and validated. This plan details exactly which service methods each controller must call, what data must be passed through MainUIContext, what new DataStore methods are required, how background threading must be structured, and what gaps in the current backend must be filled before integration can proceed.

The backend consists of three services (IngestionService, ReconciliationService, ReportService), two engine strategies (RuleBasedMatchingEngine, SemanticMatchingEngine), one anomaly engine, and a single JDBC DataStore backed by PostgreSQL 16 with pgvector. The vectorization layer uses a local Ollama instance running the nomic-embed-text model.

# 2. Architecture Overview

## 2.1 Runtime Components

The running application involves three processes that must all be online before the application is usable:

| Process | How to Start | Role |
| --- | --- | --- |
| PostgreSQL + pgvector | docker compose up db | Persists all datasets, hypotheses, records, and embeddings |
| Ollama (nomic-embed-text) | docker compose up ollama | Generates 768-dimension transaction embeddings for semantic matching |
| AVAL AIRE (JavaFX) | mvn javafx:run | The desktop UI — calls IngestionService, ReconciliationService, ReportService |

## 2.2 Service Dependency Graph

All services are instantiated once at application startup (in Main.java) and stored on MainUIContext for controllers to access. No service should ever be instantiated inside a controller.

Connection (JDBC)

└─ DataStore(connection)

└─ IngestionService(dataStore, vectorizationEngine)

└─ ReconciliationService(vectorizationEngine, matchingEngine, dataStore)

└─ SemanticMatchingEngine(vectorizationEngine, dataStore)   [optional]

OllamaEmbeddingModel(baseUrl, modelName)

└─ LangChain4jVectorizationEngine(baseUrl, modelName)  → VectorizationEngine

RuleBasedMatchingEngine()                                 → MatchingEngine (default)

ReportService()

AnomalyDetectionEngine()

## 2.3 MainUIContext Extensions Required

MainUIContext is the shared singleton that bridges controllers. The following fields must be added to it. Each has a getter and setter.

| Field to Add | Purpose |
| --- | --- |
| SystemUser currentUser | The authenticated user — needed for confirmHypothesis() and rejectHypothesis() audit trail |
| ReconciliationWorkspace activeWorkspace | Created when a client row is clicked in the Registry; used by all Recon operations |
| IngestionService ingestionService | Used by ReconController to ingest the bank PDF and (optionally) the ledger Excel |
| ReconciliationService reconciliationService | Used by ReconController (run matching) and ManualCheckController (approve/reject) |
| ReportService reportService | Used by ReportController to generate the CSV output |
| AnomalyDetectionEngine anomalyDetectionEngine | Used by ReconController after matching to detect outliers |
| DataStore dataStore | Used by RegistryController to load real clients |
| List<StandardizedTransaction> standardizedLedgerTransactions | Output of ledger ingestion; input to runMatching() |
| List<StandardizedTransaction> standardizedBankTransactions | Output of bank ingestion; input to runMatching() |
| List<MatchHypothesis> allHypotheses | Full output of runMatching() — includes AUTO_RECONCILED and PENDING_REVIEW items |
| List<ReconciliationRecord> reconciledRecords | Grows as the reviewer approves items; passed to ReportService |
| List<StandardizedTransaction> unmatchedLedger | Transactions with no hypothesis; passed to ReportService and AnomalyDetectionEngine |
| List<StandardizedTransaction> unmatchedBank | Bank transactions with no hypothesis; same usage |
| List<String> anomalies | Output of AnomalyDetectionEngine; passed to ReportService |

# 3. Service Wiring in Main.java

All services must be constructed and injected into MainUIContext before the splash screen is displayed. This is the only place where new service/engine instances are created.

@Override

public void start(Stage primaryStage) throws Exception {

// 1. Fonts (existing)

Font.loadFont(...);

// 2. Database connection

String url  = "jdbc:postgresql://localhost:5432/aval_db";

String user = "aval_user";

String pass = "aval_password";

Connection conn = DriverManager.getConnection(url, user, pass);

DataStore dataStore = new DataStore(conn);

// 3. Vectorization engine (Ollama)

VectorizationEngine vecEngine =

new LangChain4jVectorizationEngine(

"http://localhost:11434", "nomic-embed-text");

// 4. Matching engine — RuleBased is default (no Ollama needed at match time)

//    Switch to SemanticMatchingEngine(vecEngine, dataStore) for AI matching

MatchingEngine matchingEngine = new RuleBasedMatchingEngine();

// 5. Services

IngestionService ingestionService =

new IngestionService(dataStore, vecEngine);

ReconciliationService reconService =

new ReconciliationService(vecEngine, matchingEngine, dataStore);

ReportService reportService = new ReportService();

AnomalyDetectionEngine anomalyEngine = new AnomalyDetectionEngine();

// 6. Inject into MainUIContext

MainUIContext ctx = MainUIContext.getInstance();

ctx.setDataStore(dataStore);

ctx.setIngestionService(ingestionService);

ctx.setReconciliationService(reconService);

ctx.setReportService(reportService);

ctx.setAnomalyDetectionEngine(anomalyEngine);

// 7. Launch Splash (existing)

...

}

|  | Dependency note The PostgreSQL JDBC driver (org.postgresql:postgresql) and LangChain4j Ollama adapter must be declared in pom.xml. Verify they are already present before wiring. |
| --- | --- |

# 4. Backend Gaps — New Code Required

The following items do not yet exist in the backend and must be implemented before integration can proceed. Each is a small, targeted addition.

## 4.1 DataStore.findAllClients()

The Registry screen replaces MockUIProvider with a live DB query. This method does not exist and must be added to DataStore.

// Add to DataStore.java

public List<ClientOrganization> findAllClients() {

List<ClientOrganization> clients = new ArrayList<>();

String sql = "SELECT org_id, name FROM client_organization ORDER BY name";

try (PreparedStatement ps = connection.prepareStatement(sql);

ResultSet rs = ps.executeQuery()) {

while (rs.next()) {

clients.add(new ClientOrganization(

(UUID) rs.getObject("org_id"),

rs.getString("name"),

""  // contactMetadata not stored in this table

));

}

} catch (SQLException e) {

System.err.println("findAllClients failed: " + e.getMessage());

}

return clients;

}

## 4.2 DataStore.findSystemUserByUsername()

AuthController needs to resolve the typed workspace ID to a real SystemUser. Add this lookup to DataStore.

// Add to DataStore.java

public SystemUser findSystemUserByUsername(String username) {

String sql = "SELECT user_id, username, role FROM system_user WHERE username = ?";

try (PreparedStatement ps = connection.prepareStatement(sql)) {

ps.setString(1, username);

try (ResultSet rs = ps.executeQuery()) {

if (rs.next()) {

return new SystemUser(

(UUID) rs.getObject("user_id"),

rs.getString("username"),

UserRole.valueOf(rs.getString("role"))

);

}

}

} catch (SQLException e) {

System.err.println("findSystemUserByUsername failed: " + e.getMessage());

}

return null;

}

|  | Auth note The system_user table has no password column. Authentication in this version is identity-only: if a username exists in the DB, the user is admitted. A passkey column can be added in a later sprint. Until then, any non-blank passkey passes for valid users. |
| --- | --- |

## 4.3 DataStore.getReconciliationHistoryForOrg()

The Finance Dashboard history table currently uses a mock HistoryRow. The existing getReconciliationHistory() returns List<String> which cannot be bound to the typed TableView. A structured method is required.

// Add to DataStore.java

public List<Map<String, String>> getReconciliationHistoryForOrg(UUID orgId) {

List<Map<String, String>> rows = new ArrayList<>();

String sql =

"SELECT rr.reconciled_at, rw.workspace_id, " +

"COUNT(rr.record_id) AS matched, mh.status " +

"FROM reconciliation_records rr " +

"JOIN match_hypotheses mh ON rr.hypothesis_id = mh.hypothesis_id " +

"JOIN reconciliation_workspace rw ON rw.workspace_id = " +

"  (SELECT source_dataset_id FROM standardized_ledger WHERE " +

"transaction_id = mh.ledger_id LIMIT 1) " +

"WHERE rw.org_id = ? " +

"GROUP BY rr.reconciled_at, rw.workspace_id, mh.status " +

"ORDER BY rr.reconciled_at DESC LIMIT 10";

// ... execute and map to Map<String,String> rows

return rows;

}

|  | Simplification For the initial integration milestone, the Finance history table may keep its mock data while the Recon and Manual Check phases are wired first. Replace the mock in a second pass. |
| --- | --- |

## 4.4 Ledger Panel — Dynamic File Loading

The current Recon.fxml shows the Internal Ledger panel as statically 'Loaded' with hardcoded mock data. For real integration, the ledger must be loaded from a real .xlsx file. Two options exist:

- Option A (Recommended): Add a 'Load Ledger' button to the right panel header in Recon.fxml — identical in behaviour to the bank statement Browse button, but filtered to .xlsx files. The badge changes from the static 'Loaded' label to 'Loaded' dynamically after ingestion. This mirrors the bank workflow exactly and gives the user control over which file to ingest.

- Option B: Pre-associate a ledger file path with the ReconciliationWorkspace during workspace creation in RegistryController. The WorkspaceController triggers ingestion automatically when the Recon tab is first opened. This requires a file path to be known at registry time, which may not always be practical.

The implementation plan below assumes Option A. The ledger panel FXML change is described in Section 5.6.

## 4.5 Summary of Required Backend Additions

| Addition | File |
| --- | --- |
| DataStore.findAllClients() | DataStore.java |
| DataStore.findSystemUserByUsername() | DataStore.java |
| DataStore.getReconciliationHistoryForOrg() — optional, Phase 2 | DataStore.java |
| MainUIContext fields and getters/setters (12 new) | MainUIContext.java |
| Ledger file picker UI — Option A | Recon.fxml + ReconController.java |
| MainUIContext.addReconciledRecord(record) helper | MainUIContext.java |

# 5. Phase-by-Phase Integration

## Phase 2 — Authentication (AuthController)

Current state: any non-blank credentials navigate to Registry. Goal: resolve user against system_user table.

### 5.1 Changes to AuthController.handleAuthenticate()

@FXML

private void handleAuthenticate() {

if (workspaceIdField.getText().isBlank() || passkeyField.getText().isBlank()) {

// existing red-border error handling

return;

}

String username = workspaceIdField.getText().trim();

DataStore ds = MainUIContext.getInstance().getDataStore();

// Run DB lookup off the UI thread

Task<SystemUser> authTask = new Task<>() {

@Override protected SystemUser call() {

return ds.findSystemUserByUsername(username);

}

};

authTask.setOnSucceeded(e -> {

SystemUser user = authTask.getValue();

if (user != null) {

MainUIContext.getInstance().setCurrentUser(user);

navigateTo("Registry.fxml");

} else {

// User not found — show error on workspaceIdField

workspaceIdField.setStyle(

"-fx-border-color: transparent transparent #991b1b transparent;");

}

});

new Thread(authTask).start();

}

|  | Fallback If the DB is unavailable (Ollama/Postgres not running), catch the SQL exception and fall through to the existing mock behaviour: accept any non-blank credentials and create a synthetic SystemUser with UserRole.ACCOUNTANT. This lets developers run the UI without Docker. |
| --- | --- |

## Phase 3 — Client Registry (RegistryController)

Current state: MockUIProvider.getMockClients(7). Goal: load real clients from the database.

### 5.2 Changes to RegistryController.initialize()

Replace the MockUIProvider call with a background Task that queries DataStore.findAllClients(). The rest of the controller (FilteredList, cell factories, row click) is unchanged.

public void initialize() {

allClients = FXCollections.observableArrayList();

filtered   = new FilteredList<>(allClients, p -> true);

// ... set up columns, cell factories, searchField listener (unchanged)

clientTable.setItems(filtered);

// Load from DB

DataStore ds = MainUIContext.getInstance().getDataStore();

Task<List<ClientOrganization>> loadTask = new Task<>() {

@Override protected List<ClientOrganization> call() {

return ds.findAllClients();

}

};

loadTask.setOnSucceeded(e ->

Platform.runLater(() -> allClients.setAll(loadTask.getValue())));

new Thread(loadTask).start();

}

### 5.3 Changes to RegistryController.openWorkspace()

When a client is selected, create and persist a ReconciliationWorkspace before navigating.

private void openWorkspace(ClientOrganization client) {

DataStore ds = MainUIContext.getInstance().getDataStore();

// Create a new workspace for this session

ReconciliationWorkspace workspace = new ReconciliationWorkspace(

UUID.randomUUID(), client, new MatchingConfig()

);

ds.saveReconciliationWorkspace(workspace);

// Store in shared context

MainUIContext ctx = MainUIContext.getInstance();

ctx.setActiveClient(client);

ctx.setActiveWorkspace(workspace);

navigateTo("Workspace.fxml");

}

## Phase 5 — Finance Dashboard (FinanceController)

Current state: four mock stat cards and four hardcoded history rows. Goal: populate from active workspace data.

### 5.4 Stat Cards — Post-Integration Update

The stat cards cannot be fully populated from the DB until at least one reconciliation has been run for this client. On first visit, the mock values are acceptable. After a reconciliation session is complete, FinanceController should read from MainUIContext:

// Called from WorkspaceController after reconciliation completes

public void refreshStats() {

List<MatchHypothesis> all = MainUIContext.getInstance().getAllHypotheses();

if (all == null || all.isEmpty()) return;

long total    = MainUIContext.getInstance().getStandardizedLedgerTransactions().size();

long autoN    = all.stream().filter(h ->

h.getStatus() == HypothesisStatus.AUTO_RECONCILED).count();

long pending  = all.stream().filter(h ->

h.getStatus() == HypothesisStatus.PENDING_REVIEW).count();

List<String> anomalies = MainUIContext.getInstance().getAnomalies();

long anomN    = anomalies != null ? anomalies.size() : 0;

// Rebuild stat cards

statRow.getChildren().setAll(

makeStatCard("Ledger Transactions", String.valueOf(total), "Current period", "0d0d0d"),

makeStatCard("Auto-Matched", String.valueOf(autoN), "Confidence >= 95%", "1a5c2a"),

makeStatCard("Pending Review", String.valueOf(pending), "Awaiting confirmation", "92400e"),

makeStatCard("Anomalies Detected", String.valueOf(anomN), "Requires investigation", "800020")

);

}

## Phase 6 — Reconciliation Workspace (ReconController)

The most complex integration phase. Three sub-steps: ledger ingestion, bank ingestion, and running the matching pipeline.

### 5.5 Threading Rule (applies to all three sub-steps)

All IngestionService and ReconciliationService calls involve file I/O, database writes, and AI model calls. They must never run on the JavaFX Application Thread. Every backend call must be wrapped in a JavaFX Task<T>, with UI updates pushed back via Platform.runLater().

### 5.6 Ledger Panel FXML Change (Option A)

Change the right panel header from a static 'Loaded' badge to a dynamic file picker. Replace this section in Recon.fxml:

<!-- BEFORE (static) -->

<Label text="Loaded" styleClass="badge, badge-active" />

<!-- AFTER (dynamic) -->

<Label fx:id="ledgerStatus" styleClass="badge" text="Not Loaded" />

<Button text="Load Ledger" onAction="#handleLoadLedger" styleClass="btn-ghost" />

Add to ReconController.java:

@FXML private Label ledgerStatus;

@FXML

void handleLoadLedger() {

FileChooser fc = new FileChooser();

fc.setTitle("Select Internal Ledger");

fc.getExtensionFilters().add(

new FileChooser.ExtensionFilter("Excel Files", "*.xlsx"));

Stage stage = (Stage) ledgerStatus.getScene().getWindow();

File f = fc.showOpenDialog(stage);

if (f != null) startLedgerIngestion(f);

}

### 5.7 Ledger Ingestion (startLedgerIngestion)

private void startLedgerIngestion(File f) {

ledgerStatus.setText("Loading...");

ledgerStatus.getStyleClass().setAll("badge", "badge-pending");

Task<List<StandardizedTransaction>> task = new Task<>() {

@Override protected List<StandardizedTransaction> call() throws Exception {

MainUIContext ctx = MainUIContext.getInstance();

IngestionService svc = ctx.getIngestionService();

UUID wsId = ctx.getActiveWorkspace().getWorkspaceId();

FinancialDataset dataset =

svc.ingestFile(wsId, f.getPath(), DataSourceType.INTERNAL_EXCEL);

return svc.standardize(dataset);

}

};

task.setOnSucceeded(e -> Platform.runLater(() -> {

List<StandardizedTransaction> stdLedger = task.getValue();

MainUIContext.getInstance().setStandardizedLedgerTransactions(stdLedger);

ledgerStatus.setText("Loaded — " + stdLedger.size() + " records");

ledgerStatus.getStyleClass().setAll("badge", "badge-active");

// Populate ledgerTable with stdLedger

ledgerTable.setItems(FXCollections.observableArrayList(stdLedger));

updateReconButtonState();

}));

task.setOnFailed(e -> Platform.runLater(() -> {

ledgerStatus.setText("Error");

ledgerStatus.getStyleClass().setAll("badge", "badge-review");

}));

new Thread(task).start();

}

### 5.8 Bank Statement Ingestion (finishIngestion — replace mock)

The existing finishIngestion() shows 'ingested' state immediately using mock data. Replace its body with a real backend call wrapped in a Task:

private void finishIngestion(File f) {

// State is already 'ingesting' — keep progress bar visible

Task<List<StandardizedTransaction>> task = new Task<>() {

@Override protected List<StandardizedTransaction> call() throws Exception {

MainUIContext ctx = MainUIContext.getInstance();

IngestionService svc = ctx.getIngestionService();

UUID wsId = ctx.getActiveWorkspace().getWorkspaceId();

FinancialDataset dataset =

svc.ingestFile(wsId, f.getPath(), DataSourceType.EXTERNAL_PDF);

return svc.standardize(dataset);

}

};

task.setOnSucceeded(e -> Platform.runLater(() -> {

List<StandardizedTransaction> stdBank = task.getValue();

MainUIContext.getInstance().setStandardizedBankTransactions(stdBank);

showBankState("ingested");

bankStatus.setText("Ingested — " + stdBank.size() + " records");

bankStatus.getStyleClass().setAll("badge", "badge-active");

updateReconButtonState();

}));

task.setOnFailed(e -> Platform.runLater(() -> {

showBankState("dropzone");

bankStatus.setText("Parse Error");

bankStatus.getStyleClass().setAll("badge", "badge-review");

}));

new Thread(task).start();

}

// Enable Reconcile button only when BOTH datasets are ready

private void updateReconButtonState() {

MainUIContext ctx = MainUIContext.getInstance();

boolean ready = ctx.getStandardizedLedgerTransactions() != null

&& ctx.getStandardizedBankTransactions() != null;

btnRecon.setDisable(!ready);

reconHint.setText(ready

? "Both datasets loaded. Ready to reconcile."

: "Load both datasets to proceed.");

}

### 5.9 Running the Reconciliation Pipeline (finishReconciliation — replace mock)

The existing finishReconciliation() uses hardcoded counts (243/5) and mock hypotheses. Replace it entirely:

private void finishReconciliation() {

Task<List<MatchHypothesis>> task = new Task<>() {

@Override protected List<MatchHypothesis> call() throws Exception {

MainUIContext ctx = MainUIContext.getInstance();

ReconciliationService svc = ctx.getReconciliationService();

ReconciliationWorkspace ws  = ctx.getActiveWorkspace();

List<StandardizedTransaction> stdLedger =

ctx.getStandardizedLedgerTransactions();

List<StandardizedTransaction> stdBank =

ctx.getStandardizedBankTransactions();

return svc.runMatching(ws, stdLedger, stdBank);

}

};

task.setOnSucceeded(e -> Platform.runLater(() -> {

List<MatchHypothesis> all = task.getValue();

MainUIContext ctx = MainUIContext.getInstance();

ctx.setAllHypotheses(all);

// Split by status

long autoCount = all.stream()

.filter(h -> h.getStatus() == HypothesisStatus.AUTO_RECONCILED).count();

List<MatchHypothesis> pending = all.stream()

.filter(h -> h.getStatus() == HypothesisStatus.PENDING_REVIEW)

.collect(Collectors.toList());

ctx.setPendingHypotheses(pending);

// Compute unmatched transactions

Set<UUID> matchedLedgerIds = all.stream()

.map(h -> h.getLedgerTransaction().getTransactionId())

.collect(Collectors.toSet());

Set<UUID> matchedBankIds = all.stream()

.map(h -> h.getBankTransaction().getTransactionId())

.collect(Collectors.toSet());

List<StandardizedTransaction> unmatchedLedger =

ctx.getStandardizedLedgerTransactions().stream()

.filter(t -> !matchedLedgerIds.contains(t.getTransactionId()))

.collect(Collectors.toList());

List<StandardizedTransaction> unmatchedBank =

ctx.getStandardizedBankTransactions().stream()

.filter(t -> !matchedBankIds.contains(t.getTransactionId()))

.collect(Collectors.toList());

ctx.setUnmatchedLedger(unmatchedLedger);

ctx.setUnmatchedBank(unmatchedBank);

// Anomaly detection

AnomalyDetectionEngine anomalyEngine = ctx.getAnomalyDetectionEngine();

List<String> anomalies =

anomalyEngine.identifyAnomalies(unmatchedLedger, unmatchedBank);

ctx.setAnomalies(anomalies);

// Update UI

rbAuto.setText(String.valueOf(autoCount));

rbManual.setText(String.valueOf(pending.size()));

resultBar.setVisible(true);

resultBar.setManaged(true);

// Unlock Manual Check tab

Object wsc = ctx.getWorkspaceController();

if (wsc instanceof WorkspaceController wc) wc.unlockManualCheck();

}));

task.setOnFailed(e -> Platform.runLater(() -> {

reconHint.setText("Reconciliation failed: " +

task.getException().getMessage());

// Re-show action bar so user can retry

actionBar.setVisible(true); actionBar.setManaged(true);

pipelineStrip.setVisible(false); pipelineStrip.setManaged(false);

}));

new Thread(task).start();

}

## Phase 7 — Manual Check (ManualCheckController)

Current state: resolveItem() updates hypothesis status in-memory only. Goal: persist each decision via ReconciliationService.

### 5.10 Changes to resolveItem()

Replace the in-memory status update with a background Task that calls the appropriate service method. The UI updates optimistically (immediately), and the DB write happens in the background:

private void resolveItem(int index, String decision) {

MatchHypothesis h = mcTable.getItems().get(index);

SystemUser user = MainUIContext.getInstance().getCurrentUser();

ReconciliationService svc =

MainUIContext.getInstance().getReconciliationService();

// Optimistic UI update (immediate)

if ("APPROVED".equals(decision)) h.setStatus(HypothesisStatus.APPROVED);

else                               h.setStatus(HypothesisStatus.REJECTED);

resolved++;

mcTable.refresh();

updateProgress();

// Background persistence

Task<Void> persistTask = new Task<>() {

@Override protected Void call() throws Exception {

if ("APPROVED".equals(decision)) {

ReconciliationRecord record = svc.confirmHypothesis(h, user);

MainUIContext.getInstance().addReconciledRecord(record);

} else {

svc.rejectHypothesis(h, user);

}

return null;

}

};

new Thread(persistTask).start();

}

## Phase 8 — Report (ReportController)

Current state: handleGenerate() shows a hardcoded filename after a 1.2-second delay. Goal: call ReportService to write a real CSV.

### 5.11 Changes to handleGenerate()

@FXML

void handleGenerate() {

showFeedback("Generating report...");

ClientOrganization client = MainUIContext.getInstance().getActiveClient();

String clientName = client != null

? client.getName().replace(" ", "_") : "Unknown_Client";

String outputPath = System.getProperty("user.home")

+ "/reconciliation_report_" + clientName + "_Sep2024.csv";

Task<Void> task = new Task<>() {

@Override protected Void call() throws Exception {

MainUIContext ctx = MainUIContext.getInstance();

ReportService rptSvc = ctx.getReportService();

List<ReconciliationRecord> records = ctx.getReconciledRecords();

List<StandardizedTransaction> unmatchedL = ctx.getUnmatchedLedger();

List<StandardizedTransaction> unmatchedB = ctx.getUnmatchedBank();

// At this point all hypotheses should be resolved

List<MatchHypothesis> pending = new ArrayList<>();

List<String> anomalies = ctx.getAnomalies();

if (anomalies == null) anomalies = new ArrayList<>();

rptSvc.generateReconciliationReport(

records, unmatchedL, unmatchedB,

pending, anomalies, outputPath

);

return null;

}

};

task.setOnSucceeded(e -> Platform.runLater(() ->

showFeedback("Report saved to: " + outputPath)));

task.setOnFailed(e -> Platform.runLater(() ->

showFeedback("Error: " + task.getException().getMessage())));

new Thread(task).start();

}

### 5.12 Email to Company — Stub

No email service exists in the backend. The handleEmail() method should remain as a timed feedback stub for this version. Document it as a known gap for the next sprint (UC12).

# 6. Matching Engine Selection Strategy

The ReconciliationService accepts any MatchingEngine implementation. Two engines exist:

| Engine | Characteristics |
| --- | --- |
| RuleBasedMatchingEngine | Deterministic. Matches on exact amount + date within 7-day window. No Ollama dependency. Fast. Produces only EXACT_RULE hypotheses. Confidence is always 1.0. |
| SemanticMatchingEngine | Uses pgvector ANN search on pre-computed embeddings. Finds non-obvious matches (narrative similarity). Requires Ollama and populated embedding columns. Produces AI_PROBABILISTIC hypotheses with scores 0–1. |

Recommendation: Inject RuleBasedMatchingEngine for the first integration milestone. This avoids the Ollama dependency during matching (embeddings are still generated at ingestion time via IngestionService.standardize()). Switch to SemanticMatchingEngine in a second pass once embeddings are confirmed to be persisting correctly in standardized_ledger and standardized_bank.

|  | Composing both engines To run both engines, implement a CompositeMatchingEngine wrapper that calls RuleBasedMatchingEngine first, then SemanticMatchingEngine on the unmatched remainder. This is not in scope for the initial integration milestone but is the recommended long-term architecture. |
| --- | --- |

# 7. Threading Model

JavaFX enforces a strict rule: the Application Thread (UI thread) must never block. Every backend call that involves I/O, database access, or AI model inference must run on a background thread. The following calls are blocking and must always be wrapped in Task<T>:

| Blocking Operation | Estimated Duration |
| --- | --- |
| DataStore.findAllClients() | < 100ms (indexed query) |
| DataStore.findSystemUserByUsername() | < 50ms |
| IngestionService.ingestFile() — Excel | 1–3s (Apache POI parsing) |
| IngestionService.ingestFile() — PDF | 2–8s (PDFBox extraction) |
| IngestionService.standardize() (with vectorization) | 5–60s (one Ollama call per transaction) |
| ReconciliationService.runMatching() — RuleBased | < 1s (in-memory) |
| ReconciliationService.runMatching() — Semantic | 5–30s (pgvector ANN per transaction) |
| ReconciliationService.confirmHypothesis() | < 100ms (2 SQL writes) |
| ReportService.generateReconciliationReport() | 1–5s (CSV I/O) |

Standard Task pattern to use throughout:

Task<T> task = new Task<>() {

@Override protected T call() throws Exception {

// backend call here (never touch JavaFX nodes)

return result;

}

};

task.setOnSucceeded(e -> Platform.runLater(() -> {

// update UI nodes here

}));

task.setOnFailed(e -> Platform.runLater(() -> {

// show error state

}));

new Thread(task).start();

|  | Vectorization duration warning IngestionService.standardize() calls LangChain4j for every transaction in the dataset. For 248 ledger transactions, this may take 2–4 minutes depending on hardware. The existing ingestion progress animation should remain playing during this background Task. Consider adding an indeterminate ProgressIndicator while standardize() runs. |
| --- | --- |

# 8. End-to-End Integration Sequence

The following sequence describes the complete user journey and every backend call triggered at each step:

| Step | User Action | Backend Calls Triggered |
| --- | --- | --- |
| 1 | Application launches | DriverManager.getConnection() ¦ All services instantiated in Main.java |
| 2 | Splash animates | None (UI only) |
| 3 | Types credentials → Authenticate | DataStore.findSystemUserByUsername() ¦ MainUIContext.setCurrentUser() |
| 4 | Registry loads | DataStore.findAllClients() |
| 5 | Clicks a client row | DataStore.saveReconciliationWorkspace() ¦ MainUIContext.setActiveWorkspace() |
| 6 | Finance Dashboard shown | None on initial load (mock data until reconciliation runs) |
| 7 | Clicks Load Ledger → selects .xlsx | IngestionService.ingestFile(wsId, path, INTERNAL_EXCEL) ¦ IngestionService.standardize(dataset) ¦ DataStore.saveStandardized LedgerTransaction() x N |
| 8 | Drags/browses bank PDF | IngestionService.ingestFile(wsId, path, EXTERNAL_PDF) ¦ IngestionService.standardize(dataset) ¦ DataStore.saveStandardizedBankTransaction() x N |
| 9 | Clicks Perform Reconciliation | ReconciliationService.runMatching() ¦ DataStore.saveMatchHypotheses() ¦ DataStore.saveReconciliationRecords() (auto-reconciled) ¦ AnomalyDetectionEngine.identifyAnomalies() |
| 10 | Manual Check loads | MainUIContext.getPendingHypotheses() (already in memory) |
| 11 | Clicks Approve on a row | ReconciliationService.confirmHypothesis() ¦ DataStore.saveReconciliationRecords() |
| 12 | Clicks Reject on a row | ReconciliationService.rejectHypothesis() ¦ DataStore.updateHypothesisStatus() |
| 13 | Clicks Proceed to Report | WorkspaceController.unlockReport() (no DB call) |
| 14 | Clicks Generate Report | ReportService.generateReconciliationReport() → writes CSV to user home dir |
| 15 | Clicks Exit Workspace | DataStore.updateWorkspaceStatus(COMPLETED) |

# 9. Integration Milestone Checklist

Complete items in order. Do not proceed to the next phase until the current phase's checklist passes.

## Milestone 1 — Infrastructure

- Docker Compose stack starts without errors (docker compose up)

- PostgreSQL is reachable: psql -h localhost -U aval_user -d aval_db

- pgvector extension is enabled (\dx shows vector)

- All 9 tables exist (\dt)

- Ollama responds: curl http://localhost:11434/api/tags

- nomic-embed-text model is pulled and listed

- mvn clean package -DskipTests succeeds

## Milestone 2 — Service Wiring (Main.java)

- Application launches without NullPointerException

- DataStore is not null in MainUIContext after splash

- All service references are non-null in MainUIContext

- Splash screen advances to Auth normally

## Milestone 3 — Auth + Registry

- Seed at least one row in system_user table before testing

- Typing a valid username navigates to Registry

- Typing an unknown username stays on Auth and highlights the field

- Seed at least one row in client_organization before testing

- Registry table shows real clients from the database

- Search filters the real clients correctly

- Clicking a row creates a reconciliation_workspace row in the DB

## Milestone 4 — Ingestion

- Load Ledger button appears in the right panel of the Recon screen

- Selecting a real .xlsx file triggers ingestion animation

- Rows appear in standardized_ledger table after ingestion completes

- Ledger table in the UI populates with real transaction data

- Dropping a real bank PDF triggers ingestion animation

- Rows appear in standardized_bank table after ingestion completes

- Perform Reconciliation button becomes enabled only after both panels are loaded

## Milestone 5 — Matching

- Clicking Perform Reconciliation triggers the pipeline animation

- Hypotheses appear in match_hypotheses table after pipeline completes

- Result bar shows correct auto-matched and pending counts

- Manual Check tab unlocks after reconciliation

## Milestone 6 — Manual Check + Report

- Manual Check table shows only hypotheses with confidence < 0.95

- Approving a row creates a row in reconciliation_records

- Rejecting a row updates status to REJECTED in match_hypotheses

- Progress bar reaches 100% when all items are resolved

- Proceed to Report button appears and navigates to Report tab

- Generate Report writes a valid CSV to the user home directory

- CSV contains correct columns: Status, Ledger Date, Amount, Narrative, Bank Date, Amount, Narrative, Match Type, Confidence, Resolution

# 10. Known Gaps for Future Sprints

| Gap | Notes |
| --- | --- |
| No password / passkey enforcement | system_user table has no password column. Auth is identity-only. Add a password_hash column and bcrypt comparison in a future sprint. |
| Email to Company (UC12) | handleEmail() is a stub. Needs an EmailService implementation — SMTP or a third-party API. Not in scope for the current milestone. |
| Finance history table from DB | getReconciliationHistoryForOrg() returns strings. A structured HistoryRow query is needed for the typed TableView. Deferred to second pass. |
| Workspace status on exit | handleExit() does not yet call DataStore.updateWorkspaceStatus(COMPLETED). Add this call before navigating back to Registry. |
| Composite matching engine | Running RuleBased + Semantic in sequence for maximum match coverage. Deferred until embedding persistence is confirmed correct. |
| Vectorization progress feedback | IngestionService.standardize() may take 2–4 minutes for large datasets. A progress callback or streaming update mechanism is not yet implemented. |
| Multi-session safety | MainUIContext is a singleton and is not cleared on exit. If the user exits and re-enters a different workspace in the same JVM session, stale lists may persist. Add explicit clearing in handleExit(). |
| Error recovery in ingestion | If standardize() fails midway (Ollama timeout), the partially-written standardized_ledger rows are not rolled back. A transaction wrapper or retry mechanism is needed. |

End of Document  —  AVAL AIRE Integration Plan v1.0  —  CONFIDENTIAL